## Slide 1: Insight into and Assessment of MedTrix- - Organizational Infrastructure - Content Repository and - Partner Practices

## Slide 2: Goal and Objective
Gather information about the current Infrastructure and repository used in delivering services to customers and in managing organization internally
Describe the gaps based on observations coming from analysis of gathered information and areas of concerns reported by CEO
Suggest roadmap of improvement areas (Technologies/Tools/Estimates)
Work with team to implement and conclude on suggested action plan

## Slide 3: Project Status
Description | Period | Involvement | Status
Meeting with MedTrix team to understand current organizational Capabilities, Infrastructure and Repository | 14-16 Feb 2017 | MedTrix Key Contributors | In progress
Gather documents and details to reflect the current state | 16-17 Feb 2017 |  | Pending
Meetings with Partners to understand their process framework in delivering services to MedTrix | 16-17 Feb 2017 | Partners | Pending
Suggest gaps and improvement areas |  |  | Pending
Identifying and Prototyping/PoC of potential solutions to leverage on |  | Technical resources of MedTrix | Pending
Propose Tools, Technologies and Process to bridge the reported and agreed gaps |  |  | Pending

## Slide 4: perceived Areas of concerns / Strategic divergence
There is no control on source code and other engineering/development artefacts that are in custody of partners. These Building Blocks are very important in order to secure company IP and reuse the existing code for faster delivery with reduced efforts
Reviewing the source code and design documents is essential to ensure quality of applications built on by continuous reuse of the mentioned Building Blocks
An insight to exiting Infra and subsequently potential consolidation, keeping coherency of technologies and process framework is essential to bring consistency in practices and thus predictable business outcomes
Build In-house Development capabilities that will strengthen credibility of organization, make development more viable, give control on source code and will also help in improving quality and predictability of solutions

## Slide 5: Gaps and Improvement Areas
Description | Business Impact | Potential Solution
Lack of proper central repository | Potential loss of information | GitHub/AWS CodeCommit / SharePoint
 | Lack of Collaboration tool amongst teams / resources resulting in loss of productivity | 
 | Not able to coordinate with customer / share information with stakeholders | 
 | Lack of any Version control results in danger of messing up with clean and dirty code | 
No control on Source code and other development documents | Potential Loss of IP | Introduce GitHub in the development process. Let partner work form GitHub repository
 | Loss of competitive edge in absence of leveraging on code/practice reuse | 
 | Not able to audit and improve the code to deliver predictable output | 
 | Potential Loss of code itself resulting in loss of hard work put in | 
File Server is not backed-up consistently / Backup device is stored in same premise | Loss of critical business information | We can get rid of this File server or use the file server to backup the data that originally resides in repository on cloud

## Slide 6: …………………………..
Description | Business Impact | Potential Solution
Source code not reviewed | Unpredictable quality and business results | Bring Development practices under ISO QMS Ask partners to draft their practice Ask partner to comply with same Audit partner on regular basis. Move the source code to central repository Get the code reviewed by industry partner
Development Practices not reviewed | Unpredictable quality and business results | 

## Slide 7: Cost and Effort Estimates
Description | Usage Model and Applicable investment | Potential Solution
GitHUB |  |